GAINSET

Your Life, Dialed In

Food · Fitness · Habits · Focus

Project Build Plan & Claude Code Instructions

Version 1.0   |   MIT License   |   Open Source

# 1. Project Vision

Gainset is a self-hosted, open source personal life management system designed for one person with one goal: rebuild and thrive. It unifies pantry tracking, meal planning, macro/calorie logging, workout programming, habit tracking, and ADHD-friendly focus tools into a single daily dashboard — so there is only one thing to open, one system to trust, and one place where the routine lives.

This is not a side project. It is the operating system for getting back into the gym, losing weight, eating well without cooking the same meals twice, feeling younger, and being productive again despite a brain that would rather chase seventeen other things.

## Core User Problems Being Solved

| Problem | What Gainset Does |
| --- | --- |
| Food chaos | Tracks pantry inventory, suggests weekly meals from what's available, ensures variety so meals never repeat within the week |
| No macro awareness | Logs calories, protein, carbs, and fat per meal and day, tied to weight-loss goals |
| Gym fell off | Programs and tracks workouts, stretches, and cardio with progressive overload built in |
| Feeling old/stiff | Daily stretch routines, mobility work, and recovery tracking |
| ADHD scatter | One dashboard, one daily focus view, task/habit loop with minimal friction |
| No accountability | Weight/BMI trend tracking, streak-based habits, weekly review summaries |

# 2. Feature Modules

## Module 1 — Kitchen & Nutrition

What it covers Pantry inventory, meal planning, recipe management, calorie & macro tracking, shopping list generation.

### Pantry Tracker

- Add pantry items manually or by barcode scan

- Track quantity, unit, and expiry date

- Low-stock alerts

- Barcode lookup via Open Food Facts API (free, open source)

- Items auto-decrement when used in a logged meal

- View what you have available to cook with right now

### Meal Planner

- Weekly calendar view — plan breakfast, lunch, dinner, snacks

- No-repeat rule: system flags if a meal appears more than once in the same week

- Suggest meals based on current pantry contents

- Filter by macro targets, prep time, and tags (high protein, low carb, quick, etc.)

- Import recipes from URL (using recipe scraper)

- Manual recipe builder with ingredient scaling

- Auto-generate shopping list from weekly plan, minus what's already in pantry

### Calorie & Macro Tracker

- Log meals against daily targets

- Set calorie deficit goal tied to weight-loss target

- Track protein, carbs, fat, and fiber

- Per-meal and daily totals with visual progress rings

- Nutritional data pulled from Open Food Facts or USDA API

- Weekly macro summary and trend charts

## Module 2 — Fitness & Recovery

What it covers Workout logging, exercise library, stretch routines, cardio tracking, BMI and weight trends, progressive overload.

### Workout Tracker

- Create custom workout programs (Push/Pull/Legs, Upper/Lower, Full Body, etc.)

- Each program has days, each day has exercises, sets, reps, and rest times

- Progressive overload: system suggests weight/rep increases based on history

- Log workouts in real time with a built-in rest timer

- Exercise library with instructions and muscle group tags

- Searchable — filter by muscle group, equipment, or difficulty

- Personal records tracked automatically

- Weekly volume and session summary

### Stretch & Mobility

- Daily stretch routines — morning, pre-workout, post-workout, evening wind-down

- Each stretch has duration, reps, and instructions

- Tag as completed — streaks tracked

- Focus areas: lower back, hips, shoulders, hamstrings (common desk-job tightness)

- Optional: reminders to stretch at set times

### Cardio Tracking

- Log cardio sessions: type, duration, distance, estimated calories

- Types: walking, treadmill, cycling, rowing, HIIT

- Weekly cardio summary and trends

### Body Stats

- Log weight daily or weekly

- BMI calculated automatically (with height set in profile)

- Body weight trend chart — visualize progress over time

- Set goal weight and see projected timeline based on current deficit

## Module 3 — Habits & Routine

What it covers Daily habit tracker, routine builder, task management, ADHD-friendly focus view, streaks, and learning time blocks.

### Daily Habit Tracker

- Create habits with daily, weekday, or custom schedules

- Examples: drink water, take vitamins, stretch, read 10 pages, log meals

- Streak counter — consecutive days completed

- Weekly completion heatmap

- One-tap complete from the dashboard — absolute minimum friction

- Gentle reminders at set times (not aggressive — ADHD-friendly)

### Routine Builder

- Morning and evening routine templates

- Ordered list of steps with estimated time for each

- Check off items as you go — like a checklist, not a taskmaster

- 'What's Next' view — always shows the single next item in the routine

- Designed specifically for ADHD: no overwhelm, one thing at a time

### Task Manager

- Simple to-do list with due dates and priority tags

- Today view — only shows tasks due today

- Brain dump inbox — capture tasks fast, sort later

- Learning blocks — schedule time to learn/study, tracked like a habit

## Module 4 — Dashboard & Analytics

What it covers Daily mission control view, weekly review, progress analytics, and the single pane of glass that ties everything together.

### Daily Dashboard

- Single screen showing everything relevant for today:

- Today's meals and macro progress

- Today's workout

- Habit checklist

- Routine status

- Top 3 tasks

- Current weight vs goal

- Designed for ADHD: clean, minimal, no rabbit holes — just what needs doing today

### Weekly Review

- Auto-generated summary every Sunday:

- Macro averages vs targets

- Workouts completed vs planned

- Habits hit rate

- Weight change

- Meal variety score (did meals repeat?)

### Progress Charts

- Weight trend over time

- Weekly calorie and macro averages

- Workout volume over time

- Habit consistency heatmap

# 3. Recommended Tech Stack

These choices are made to keep the project self-hostable, Docker-friendly, and buildable with Claude Code on a Pro plan — meaning each piece is well-documented, widely used, and AI-assistable.

| Layer | Choice | Why |
| --- | --- | --- |
| Frontend | React + Vite + Tailwind CSS | Fast dev, huge ecosystem, Claude Code knows it extremely well |
| Backend | Node.js + Express (or Fastify) | Lightweight, same language as frontend, Claude Code excels here |
| Database | SQLite (via Drizzle ORM) | Zero-config, single file, perfect for personal self-hosted apps |
| Auth | Better Auth or simple JWT | Single user — simple auth, no complexity needed |
| Deployment | Docker + Docker Compose | Runs on any home server, NAS, or VPS — one command to start |
| Charts | Recharts or Chart.js | React-native, well documented, free |
| Food Data | Open Food Facts API + USDA FoodData Central | Both free, Open Food Facts has barcode lookup |

# 4. Folder Structure

Point Claude Code at the root of this repo. The CLAUDE.md file in the root is the master instruction file — Claude Code reads it automatically at the start of every session.

Repo Structure gainset/ ├── CLAUDE.md ← Master instructions for Claude Code (read this first) ├── README.md ← Public-facing project description ├── LICENSE ← MIT License ├── docker-compose.yml ← One-command startup ├── .env.example ← Environment variable template │ ├── client/ ← React frontend │ ├── src/ │ │ ├── components/ ← Shared UI components │ │ ├── pages/ ← One folder per module │ │ │ ├── dashboard/ │ │ │ ├── kitchen/ │ │ │ ├── fitness/ │ │ │ └── habits/ │ │ ├── hooks/ ← Custom React hooks │ │ ├── api/ ← API call functions │ │ └── App.jsx │ └── package.json │ ├── server/ ← Node.js backend │ ├── src/ │ │ ├── routes/ ← One file per module │ │ ├── db/ ← Drizzle ORM schema + migrations │ │ ├── services/ ← Business logic │ │ └── index.js │ └── package.json │ └── docs/ ← This document and future specs ├── GAINSET_BUILD_PLAN.docx └── phases/

# 5. CLAUDE.md — Master Instructions for Claude Code

⚠️ Important Create a file called CLAUDE.md in the root of your repo. Claude Code reads this automatically at the start of every session. Copy the content below exactly into that file.

Save the following as /gainset/CLAUDE.md:

CLAUDE.md content # Gainset — Claude Code Master Instructions ## Project Overview Gainset is a self-hosted personal life management app built with: - Frontend: React + Vite + Tailwind CSS (in /client) - Backend: Node.js + Express (in /server) - Database: SQLite via Drizzle ORM - Deployment: Docker + Docker Compose ## Your Role You are building Gainset incrementally, one module at a time, in focused sessions. Each session should complete ONE scoped task and leave the codebase in a working state. Never leave broken imports, incomplete functions, or TODO placeholders without flagging them. ## Core Rules 1. Always read this file at the start of every session before writing any code. 2. Check /docs/phases/ for the current phase spec before starting work. 3. Run the app after each significant change to confirm it still starts. 4. Keep components small — if a file exceeds 200 lines, split it. 5. Write clear comments on any non-obvious logic. 6. Commit-ready means: no console errors, no broken routes, no placeholder UI. ## Database Rules - All schema changes go through Drizzle migrations — never edit the DB directly. - Run `npm run db:migrate` after any schema change. - Seed data goes in /server/src/db/seed.js. ## API Conventions - All endpoints prefixed with /api/v1/ - All responses: { success: boolean, data: any, error?: string } - Auth middleware applied to all routes except /api/v1/auth/* ## Session Workflow 1. Read CLAUDE.md (this file) 2. Read the current phase doc in /docs/phases/ 3. Run `git status` to see current state 4. Complete the scoped task 5. Test that the app runs 6. Summarize what was built and what comes next ## Current Phase See /docs/phases/ folder for active phase. Start with phase-01-foundation.md.

# 6. Phased Build Plan

Each phase is a self-contained block of work scoped to fit within Claude Code Pro session limits. Complete one phase fully before starting the next. Each phase has its own spec file in /docs/phases/.

Phase 01 — Foundation & Scaffold Week 1 — 2–3 sessions ✦ Initialize monorepo: /client (Vite + React + Tailwind) and /server (Node + Express) ✦ Set up SQLite database with Drizzle ORM ✦ Create docker-compose.yml for local dev ✦ Build basic auth: register, login, JWT token, protected routes ✦ Create app shell: sidebar navigation, top bar, responsive layout ✦ Set up routing: /dashboard, /kitchen, /fitness, /habits (empty pages OK) ✦ Create .env.example with all required environment variables ✦ Write phase-01 complete — confirm app starts and login works

Phase 02 — Pantry & Food Database Week 1–2 — 2–3 sessions ✦ Design DB schema: pantry_items, foods, food_nutrients tables ✦ Build Open Food Facts API integration (barcode + name search) ✦ Pantry CRUD: add item (manual or barcode), edit quantity, delete ✦ Pantry list page: group by category, show quantity and expiry ✦ Low-stock threshold setting per item ✦ Basic food search page for logging (used in Phase 03)

Phase 03 — Calorie & Macro Tracking Week 2 — 2–3 sessions ✦ DB schema: food_logs, daily_targets tables ✦ User profile: set calorie goal, macro split (protein/carb/fat %) ✦ Meal logger: search food, set portion, log to breakfast/lunch/dinner/snack ✦ Daily log page: show meals per section, running macro totals ✦ Visual macro rings (calories, protein, carbs, fat) — use Recharts ✦ Daily summary card on dashboard ✦ Weekly macro averages chart

Phase 04 — Recipe & Meal Planning Week 2–3 — 3–4 sessions ✦ DB schema: recipes, recipe_ingredients, meal_plans tables ✦ Recipe builder: name, ingredients (with portions), instructions, tags ✦ URL import: scrape recipe from web link (use recipe-scraper npm package) ✦ Weekly meal planner: drag meals onto calendar (Mon–Sun) ✦ No-repeat detection: warn if a recipe appears more than once in the week ✦ Pantry-aware suggestions: show recipes you can make from current pantry ✦ Shopping list generator: planned meals minus pantry stock ✦ Pantry auto-deduct when a planned meal is marked as cooked

Phase 05 — Workout Tracker Week 3 — 3–4 sessions ✦ DB schema: exercises, workout_programs, workout_days, workout_logs tables ✦ Exercise library: name, instructions, muscle groups, equipment, images ✦ Seed with 50+ common exercises ✦ Program builder: create program → add days → add exercises to each day ✦ Active workout view: current exercise, sets/reps/weight, rest timer ✦ Log workout: save sets completed, weight used, notes ✦ Personal records: auto-detect and flag new PRs ✦ Progressive overload suggestions: suggest weight based on last session

Phase 06 — Stretch, Cardio & Body Stats Week 3–4 — 2 sessions ✦ DB schema: stretch_routines, stretch_logs, cardio_logs, body_stats tables ✦ Stretch routine builder: ordered list of stretches with duration ✦ Pre-built routines: morning, post-workout, evening, lower back ✦ Cardio log: type, duration, distance, estimated calories ✦ Body stats page: log weight, view BMI, trend chart ✦ Goal weight setting with projected timeline ✦ Fitness summary card on dashboard

Phase 07 — Habits & Routine Week 4 — 2–3 sessions ✦ DB schema: habits, habit_logs, routines, routine_steps tables ✦ Habit creator: name, schedule (daily/weekday/custom), reminder time ✦ One-tap habit complete from dashboard ✦ Streak tracking and weekly completion heatmap ✦ Routine builder: ordered steps with time estimates ✦ What's Next view: show only the current step in the active routine ✦ Task manager: add/complete tasks, due dates, priority ✦ Brain dump inbox: fast capture, sort later

Phase 08 — Dashboard & Polish Week 5 — 2–3 sessions ✦ Build the unified daily dashboard: all modules surfaced in one view ✦ Today's meals + macro ring, today's workout, habits checklist, top tasks ✦ Weekly review: auto-generated Sunday summary across all modules ✦ Progress charts page: weight trend, macro averages, workout volume, habit heatmap ✦ Mobile responsive polish — works well on phone browser ✦ Dark mode toggle ✦ Settings page: profile, goals, notification preferences ✦ README.md update with setup instructions ✦ Final Docker Compose test — confirm one-command startup works end to end

# 7. How to Run a Claude Code Session

Follow this workflow every time you sit down to build. Designed for Pro plan limits — one scoped task per session.

## Before You Start

- Open your terminal and navigate to the gainset repo root

- Open Claude Code: claude in terminal or via VS Code extension

- Type: 'Read CLAUDE.md and the current phase doc, then tell me what we're building today'

- Claude will confirm the scope — agree on ONE task before writing any code

## During the Session

- Let Claude drive — describe what you want in plain English

- If Claude asks a clarifying question, answer it before it proceeds

- If it hits the usage limit mid-task, note exactly where it stopped

- Wait for the 5-hour window to reset (or next day)

- Start next session with: 'We stopped mid-task on [X]. Here is what was done so far. Continue.'

- Test the app in your browser after each significant chunk

## End of Session

- Ask Claude: 'Summarize what was built, what still needs doing, and any known issues'

- Save that summary as a comment or note in the phase doc

- Run git add . && git commit -m 'Phase X: description'

- Check the app still starts cleanly before closing

Pro Tip for ADHD Set a timer for each session. 90 minutes max before a break. You don't need to finish a full phase in one sitting — finishing ONE feature cleanly is a win. Done beats perfect every time.

# 8. Useful Claude Code Prompts

Copy-paste these to start sessions or get unstuck:

## Session Starters

New session Read CLAUDE.md and /docs/phases/phase-0X-[name].md. Tell me the current state of this phase and what we should build in this session.

Resuming after a limit hit We were in the middle of building [feature]. The last thing completed was [X]. The next thing needed is [Y]. Resume from there without re-doing completed work.

## When You're Stuck

Debugging The app is showing this error: [paste error]. Here is the relevant file: [paste code]. Diagnose and fix it.

Something looks wrong The [feature] is not working as expected. Expected behavior: [X]. Actual behavior: [Y]. Here is the component/route: [paste code]. Fix it.

## Planning Prompts

Before a new phase I'm about to start Phase 0X. Review the feature list and tell me: what DB schema do I need, what API routes, and what UI components? Give me a build order that minimizes re-work.

Mid-phase check Here is the current state of Phase 0X: [describe]. What is the fastest path to completing this phase in a clean, working state?

# 9. GitHub & Open Source Setup

## Repository Setup

- Create a new public repo on GitHub named gainset

- Clone locally and add this folder structure

- Add a LICENSE file — MIT License (see below)

- Add a .gitignore: Node, env files, SQLite db file, node_modules

## MIT License

Create a file called LICENSE in your repo root with the following content (replace [year] and [your name]):

LICENSE MIT License Copyright (c) [year] [your name] Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions: The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software. THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

## Recommended README Sections

- What is Gainset — one paragraph pitch

- Screenshots (add these as you build each module)

- Features list — link to this doc

- Tech stack

- Quick start: git clone → docker-compose up

- Configuration: .env variables explained

- Contributing: how others can help

- License: MIT

## .gitignore — Add These

.gitignore entries node_modules/ .env *.db *.db-shm *.db-wal dist/ .DS_Store *.log

# 10. Quick Reference

## Key APIs Used (All Free)

| API | Used For | URL |
| --- | --- | --- |
| Open Food Facts | Barcode lookup, food search, nutrition data | world.openfoodfacts.org/api |
| USDA FoodData Central | Nutritional data fallback | fdc.nal.usda.gov/api-guide |
| recipe-scraper (npm) | Import recipes from any URL | npmjs.com/package/recipe-scraper |

## Common Commands

Dev commands # Start everything locally docker-compose up --build # Frontend only (faster for UI work) cd client && npm run dev # Backend only cd server && npm run dev # Run DB migrations after schema changes cd server && npm run db:migrate # Check Claude Code session status /status # Start fresh conversation (new task) /clear

GAINSET

Built by you. For you. One session at a time.

MIT License — Open Source — github.com/[yourusername]/gainset